STEP 3
ERD + POSTGRESQL IMPLEMENTATION BLUEPRINT

Global Auth • Project Membership • Tenant Isolation • Four Project Schemas

DDMS • E-TaDa • E-CTC • E-Maalkhana

Purpose: convert Step 2 into an implementation-ready database blueprint, with the common auth DDL, ERD, RLS model, migration staging, security tests, project mapping and cutover sequence.

This is a staging/implementation baseline. It must be tested against copies of the live databases before production execution. The supplied E-CTC extraction is fragmented; unseen fields are not invented.

# 1. Architecture Decision Carried Forward

The target remains: one global identity, multiple project memberships, project-specific profiles, project-specific business data.

| Layer | Target |
| --- | --- |
| Identity | auth.users — one row per person |
| Project registration | auth.projects |
| Project access | auth.user_projects |
| District/tenant scope | auth.user_project_tenants |
| Project roles | auth.roles + auth.user_project_roles |
| Permissions | auth.permissions + auth.role_permissions |
| Sessions/MFA | auth.sessions + auth.mfa_methods |
| Shared organization | core.states/districts/stations/circles/thanas/beats |
| Business | ddms / etada / ectc / emaalkhana |
| Isolation | Backend authorization + DB privileges + RLS |

Step 1 explicitly requires four independent domains/frontends, centralized authentication, explicit project membership, district/tenant isolation and scaling from 4 to 30+ projects. fileciteturn4file9L1129-L1145

# 2. Logical ERD

auth.users
   |
   +----< auth.user_projects >---- auth.projects
                    |
                    +----< auth.user_project_roles >---- auth.roles
                    |
                    +----< auth.user_project_tenants >---- core.districts
                    |
                    +----< auth.sessions

auth.users
   +----1 ddms.users
   +----1 etada.users
   +----1 ectc.users
   +----1 emaalkhana.users

core.states
   +----< core.districts
              +----< core.police_stations
              +----< core.circles
                         +----< core.thanas
                                    +----< core.beats

project profile
   |
   +---- project business tables

Meaning: existence in auth.users does NOT grant any project access. A project membership is required; tenant membership is required for scoped data; a project role/permission is required for actions.

# 3. PostgreSQL Database & Schemas

CREATE DATABASE application_platform;

-- inside application_platform
CREATE SCHEMA auth;
CREATE SCHEMA core;
CREATE SCHEMA ddms;
CREATE SCHEMA etada;
CREATE SCHEMA ectc;
CREATE SCHEMA emaalkhana;

If E-TaDa continues to use Supabase-managed auth.users, do not overwrite the managed auth schema blindly. In that deployment mode, use the provider's auth.users as the identity source and put custom membership/authorization tables in a separate application schema. The standalone design below assumes Global Auth owns the auth schema.

# 4. AUTH — Production DDL Baseline

CREATE EXTENSION IF NOT EXISTS pgcrypto;
CREATE EXTENSION IF NOT EXISTS citext;

CREATE TABLE auth.projects (
 id uuid PRIMARY KEY DEFAULT gen_random_uuid(),
 code varchar(50) NOT NULL UNIQUE,
 name varchar(150) NOT NULL,
 description text,
 base_url text,
 status varchar(20) NOT NULL DEFAULT 'ACTIVE',
 created_at timestamptz NOT NULL DEFAULT now(),
 updated_at timestamptz NOT NULL DEFAULT now()
);

CREATE TABLE auth.users (
 id uuid PRIMARY KEY DEFAULT gen_random_uuid(),
 email citext,
 phone varchar(32),
 username varchar(100),
 password_hash text,
 status varchar(20) NOT NULL DEFAULT 'ACTIVE',
 email_verified_at timestamptz,
 phone_verified_at timestamptz,
 mfa_enabled boolean NOT NULL DEFAULT false,
 last_login_at timestamptz,
 created_at timestamptz NOT NULL DEFAULT now(),
 updated_at timestamptz NOT NULL DEFAULT now(),
 deleted_at timestamptz
);
CREATE UNIQUE INDEX ux_auth_users_email ON auth.users(lower(email::text)) WHERE email IS NOT NULL;
CREATE UNIQUE INDEX ux_auth_users_phone ON auth.users(phone) WHERE phone IS NOT NULL;
CREATE UNIQUE INDEX ux_auth_users_username ON auth.users(lower(username)) WHERE username IS NOT NULL;

CREATE TABLE auth.user_projects (
 id uuid PRIMARY KEY DEFAULT gen_random_uuid(),
 user_id uuid NOT NULL REFERENCES auth.users(id),
 project_id uuid NOT NULL REFERENCES auth.projects(id),
 status varchar(20) NOT NULL DEFAULT 'ACTIVE',
 assigned_at timestamptz NOT NULL DEFAULT now(),
 assigned_by uuid REFERENCES auth.users(id),
 expires_at timestamptz,
 created_at timestamptz NOT NULL DEFAULT now(),
 updated_at timestamptz NOT NULL DEFAULT now(),
 UNIQUE(user_id, project_id)
);

CREATE TABLE auth.roles (
 id uuid PRIMARY KEY DEFAULT gen_random_uuid(),
 project_id uuid NOT NULL REFERENCES auth.projects(id),
 code varchar(80) NOT NULL,
 name varchar(150) NOT NULL,
 description text,
 is_active boolean NOT NULL DEFAULT true,
 created_at timestamptz NOT NULL DEFAULT now(),
 updated_at timestamptz NOT NULL DEFAULT now(),
 UNIQUE(project_id, code)
);

CREATE TABLE auth.permissions (
 id uuid PRIMARY KEY DEFAULT gen_random_uuid(),
 code varchar(120) NOT NULL UNIQUE,
 name varchar(180) NOT NULL,
 module varchar(100),
 description text,
 created_at timestamptz NOT NULL DEFAULT now()
);

CREATE TABLE auth.role_permissions (
 role_id uuid NOT NULL REFERENCES auth.roles(id) ON DELETE CASCADE,
 permission_id uuid NOT NULL REFERENCES auth.permissions(id) ON DELETE CASCADE,
 PRIMARY KEY(role_id, permission_id)
);

CREATE TABLE auth.user_project_roles (
 id uuid PRIMARY KEY DEFAULT gen_random_uuid(),
 user_project_id uuid NOT NULL REFERENCES auth.user_projects(id) ON DELETE CASCADE,
 role_id uuid NOT NULL REFERENCES auth.roles(id),
 assigned_at timestamptz NOT NULL DEFAULT now(),
 assigned_by uuid REFERENCES auth.users(id),
 expires_at timestamptz,
 UNIQUE(user_project_id, role_id)
);

CREATE TABLE auth.user_project_tenants (
 id uuid PRIMARY KEY DEFAULT gen_random_uuid(),
 user_project_id uuid NOT NULL REFERENCES auth.user_projects(id) ON DELETE CASCADE,
 tenant_id uuid NOT NULL,
 status varchar(20) NOT NULL DEFAULT 'ACTIVE',
 assigned_at timestamptz NOT NULL DEFAULT now(),
 assigned_by uuid REFERENCES auth.users(id),
 expires_at timestamptz,
 UNIQUE(user_project_id, tenant_id)
);

CREATE TABLE auth.sessions (
 id uuid PRIMARY KEY DEFAULT gen_random_uuid(),
 user_id uuid NOT NULL REFERENCES auth.users(id) ON DELETE CASCADE,
 project_id uuid NOT NULL REFERENCES auth.projects(id),
 refresh_token_hash text NOT NULL,
 device_id varchar(200),
 ip_address inet,
 user_agent text,
 created_at timestamptz NOT NULL DEFAULT now(),
 expires_at timestamptz NOT NULL,
 revoked_at timestamptz
);

CREATE TABLE auth.mfa_methods (
 id uuid PRIMARY KEY DEFAULT gen_random_uuid(),
 user_id uuid NOT NULL REFERENCES auth.users(id) ON DELETE CASCADE,
 method_type varchar(30) NOT NULL,
 secret_ciphertext text,
 credential_ref text,
 is_primary boolean NOT NULL DEFAULT false,
 verified_at timestamptz,
 created_at timestamptz NOT NULL DEFAULT now(),
 revoked_at timestamptz
);

CREATE TABLE auth.login_attempts (
 id uuid PRIMARY KEY DEFAULT gen_random_uuid(),
 user_id uuid REFERENCES auth.users(id),
 login_identifier text,
 ip_address inet,
 success boolean NOT NULL,
 failure_reason text,
 created_at timestamptz NOT NULL DEFAULT now()
);

CREATE TABLE auth.verification_tokens (
 id uuid PRIMARY KEY DEFAULT gen_random_uuid(),
 user_id uuid NOT NULL REFERENCES auth.users(id) ON DELETE CASCADE,
 token_hash text NOT NULL,
 token_type varchar(40) NOT NULL,
 expires_at timestamptz NOT NULL,
 used_at timestamptz,
 created_at timestamptz NOT NULL DEFAULT now()
);

CREATE TABLE auth.audit_logs (
 id uuid PRIMARY KEY DEFAULT gen_random_uuid(),
 user_id uuid REFERENCES auth.users(id),
 project_id uuid REFERENCES auth.projects(id),
 action varchar(120) NOT NULL,
 target_type varchar(120),
 target_id text,
 metadata jsonb,
 ip_address inet,
 user_agent text,
 status varchar(30),
 created_at timestamptz NOT NULL DEFAULT now()
);

CREATE TABLE auth.legacy_user_map (
 id uuid PRIMARY KEY DEFAULT gen_random_uuid(),
 project_id uuid NOT NULL REFERENCES auth.projects(id),
 legacy_user_id text NOT NULL,
 global_user_id uuid NOT NULL REFERENCES auth.users(id),
 legacy_email text,
 legacy_username text,
 match_method varchar(40),
 match_confidence varchar(20),
 reviewed_by uuid REFERENCES auth.users(id),
 reviewed_at timestamptz,
 created_at timestamptz NOT NULL DEFAULT now(),
 UNIQUE(project_id, legacy_user_id)
);

# 5. CORE — Shared Organization DDL

CREATE TABLE core.states (
 id uuid PRIMARY KEY DEFAULT gen_random_uuid(),
 code varchar(30) NOT NULL UNIQUE,
 name varchar(150) NOT NULL UNIQUE,
 status varchar(20) NOT NULL DEFAULT 'ACTIVE'
);

CREATE TABLE core.districts (
 id uuid PRIMARY KEY DEFAULT gen_random_uuid(),
 state_id uuid REFERENCES core.states(id),
 code varchar(50) NOT NULL UNIQUE,
 name varchar(150) NOT NULL,
 status varchar(20) NOT NULL DEFAULT 'ACTIVE'
);

CREATE TABLE core.police_stations (
 id uuid PRIMARY KEY DEFAULT gen_random_uuid(),
 district_id uuid NOT NULL REFERENCES core.districts(id),
 code varchar(80) NOT NULL,
 name varchar(180) NOT NULL,
 status varchar(20) NOT NULL DEFAULT 'ACTIVE',
 UNIQUE(district_id, code)
);

CREATE TABLE core.circles (
 id uuid PRIMARY KEY DEFAULT gen_random_uuid(),
 district_id uuid NOT NULL REFERENCES core.districts(id),
 code varchar(80),
 name varchar(180) NOT NULL,
 status varchar(20) NOT NULL DEFAULT 'ACTIVE',
 UNIQUE(district_id, name)
);

CREATE TABLE core.thanas (
 id uuid PRIMARY KEY DEFAULT gen_random_uuid(),
 district_id uuid NOT NULL REFERENCES core.districts(id),
 circle_id uuid REFERENCES core.circles(id),
 code varchar(80),
 name varchar(180) NOT NULL,
 status varchar(20) NOT NULL DEFAULT 'ACTIVE',
 UNIQUE(district_id, name)
);

CREATE TABLE core.beats (
 id uuid PRIMARY KEY DEFAULT gen_random_uuid(),
 thana_id uuid NOT NULL REFERENCES core.thanas(id),
 beat_number varchar(50) NOT NULL,
 name varchar(180),
 status varchar(20) NOT NULL DEFAULT 'ACTIVE',
 UNIQUE(thana_id, beat_number)
);

# 6. Seed Projects

INSERT INTO auth.projects(code,name,status) VALUES
('DDMS','DDMS','ACTIVE'),
('ETADA','E-TaDa','ACTIVE'),
('ECTC','E-CTC','ACTIVE'),
('EMAALKHANA','E-Maalkhana','ACTIVE')
ON CONFLICT(code) DO NOTHING;

# 7. Project Profile Tables

CREATE TABLE ddms.users (
 id uuid PRIMARY KEY DEFAULT gen_random_uuid(),
 global_user_id uuid NOT NULL UNIQUE REFERENCES auth.users(id),
 legacy_id text,
 district_id uuid REFERENCES core.districts(id),
 station_id uuid REFERENCES core.police_stations(id),
 designation_id uuid,
 designation_level integer,
 duty_point_id uuid,
 shift_id uuid,
 duty_type varchar(80),
 armed boolean,
 agency varchar(100),
 comments text,
 current_duty_status varchar(80),
 is_verified boolean NOT NULL DEFAULT false,
 is_active boolean NOT NULL DEFAULT true,
 created_at timestamptz NOT NULL DEFAULT now(),
 updated_at timestamptz NOT NULL DEFAULT now()
);

CREATE TABLE etada.users (
 id uuid PRIMARY KEY DEFAULT gen_random_uuid(),
 global_user_id uuid NOT NULL UNIQUE REFERENCES auth.users(id),
 legacy_id text,
 tenant_id uuid NOT NULL REFERENCES core.districts(id),
 username varchar(100),
 full_name varchar(180),
 role_profile varchar(100),
 rank varchar(100),
 station_id uuid REFERENCES core.police_stations(id),
 circle_id uuid REFERENCES core.circles(id),
 status varchar(30) NOT NULL DEFAULT 'ACTIVE',
 created_at timestamptz NOT NULL DEFAULT now(),
 updated_at timestamptz NOT NULL DEFAULT now()
);

CREATE TABLE ectc.users (
 id uuid PRIMARY KEY DEFAULT gen_random_uuid(),
 global_user_id uuid NOT NULL UNIQUE REFERENCES auth.users(id),
 legacy_id text,
 state_id uuid REFERENCES core.states(id),
 district_id uuid REFERENCES core.districts(id),
 police_station_id uuid REFERENCES core.police_stations(id),
 thana_id uuid REFERENCES core.thanas(id),
 beat_number varchar(50),
 full_name varchar(180),
 phone varchar(32),
 role_profile varchar(100),
 is_active boolean NOT NULL DEFAULT true,
 created_by uuid REFERENCES auth.users(id),
 created_at timestamptz NOT NULL DEFAULT now(),
 updated_at timestamptz NOT NULL DEFAULT now()
);

CREATE TABLE emaalkhana.users (
 id uuid PRIMARY KEY DEFAULT gen_random_uuid(),
 global_user_id uuid NOT NULL UNIQUE REFERENCES auth.users(id),
 legacy_id text,
 state_id uuid REFERENCES core.states(id),
 district_id uuid REFERENCES core.districts(id),
 police_station_id uuid REFERENCES core.police_stations(id),
 role_profile varchar(100),
 name varchar(180),
 is_active boolean NOT NULL DEFAULT true,
 created_at timestamptz NOT NULL DEFAULT now(),
 updated_at timestamptz NOT NULL DEFAULT now()
);

DDMS source explicitly has User → district/station/designation/duty point/shift and many duty/event entities; those relationships stay project-owned. fileciteturn4file3L369-L391 E-TaDa's tenant/auth structure is preserved; E-CTC and E-Maalkhana retain their operational user profile fields while passwords move out of project tables.

# 8. Authorization Functions

CREATE OR REPLACE FUNCTION auth.has_project_access(p_user_id uuid,p_project_code text)
RETURNS boolean LANGUAGE sql STABLE SECURITY DEFINER SET search_path=auth,pg_temp AS $$
 SELECT EXISTS (
   SELECT 1 FROM auth.user_projects up
   JOIN auth.projects p ON p.id=up.project_id
   JOIN auth.users u ON u.id=up.user_id
   WHERE up.user_id=p_user_id AND p.code=p_project_code
     AND up.status='ACTIVE' AND p.status='ACTIVE' AND u.status='ACTIVE'
     AND (up.expires_at IS NULL OR up.expires_at>now())
 );
$$;

CREATE OR REPLACE FUNCTION auth.has_tenant_access(p_user_id uuid,p_project_code text,p_tenant_id uuid)
RETURNS boolean LANGUAGE sql STABLE SECURITY DEFINER SET search_path=auth,pg_temp AS $$
 SELECT EXISTS (
   SELECT 1 FROM auth.user_projects up
   JOIN auth.projects p ON p.id=up.project_id
   JOIN auth.users u ON u.id=up.user_id
   JOIN auth.user_project_tenants upt ON upt.user_project_id=up.id
   WHERE up.user_id=p_user_id AND p.code=p_project_code
     AND upt.tenant_id=p_tenant_id
     AND up.status='ACTIVE' AND upt.status='ACTIVE'
     AND p.status='ACTIVE' AND u.status='ACTIVE'
     AND (up.expires_at IS NULL OR up.expires_at>now())
     AND (upt.expires_at IS NULL OR upt.expires_at>now())
 );
$$;

CREATE OR REPLACE FUNCTION auth.has_permission(p_user_id uuid,p_project_code text,p_permission_code text)
RETURNS boolean LANGUAGE sql STABLE SECURITY DEFINER SET search_path=auth,pg_temp AS $$
 SELECT EXISTS (
   SELECT 1 FROM auth.user_projects up
   JOIN auth.projects p ON p.id=up.project_id
   JOIN auth.user_project_roles upr ON upr.user_project_id=up.id
   JOIN auth.roles r ON r.id=upr.role_id
   JOIN auth.role_permissions rp ON rp.role_id=r.id
   JOIN auth.permissions pe ON pe.id=rp.permission_id
   JOIN auth.users u ON u.id=up.user_id
   WHERE up.user_id=p_user_id AND p.code=p_project_code
     AND pe.code=p_permission_code
     AND up.status='ACTIVE' AND r.is_active=true AND u.status='ACTIVE'
     AND (upr.expires_at IS NULL OR upr.expires_at>now())
 );
$$;

# 9. RLS Pattern

ALTER TABLE ddms.events ENABLE ROW LEVEL SECURITY;

CREATE POLICY ddms_events_read ON ddms.events
FOR SELECT USING (
  auth.has_tenant_access(
    current_setting('app.user_id',true)::uuid,
    'DDMS',
    district_id
  )
);

ALTER TABLE etada.travel_requests ENABLE ROW LEVEL SECURITY;

CREATE POLICY etada_requests_read ON etada.travel_requests
FOR SELECT USING (
  auth.has_tenant_access(
    current_setting('app.user_id',true)::uuid,
    'ETADA',
    tenant_id
  )
);

Backend derives app.user_id from the verified access token/session.

Backend derives the allowed tenant from auth.user_project_tenants.

Frontend-supplied district_id is never trusted as authorization.

Runtime service roles must not bypass RLS accidentally; separate migration/admin roles from application runtime roles.

# 10. Legacy Migration Staging

CREATE SCHEMA IF NOT EXISTS migration;

CREATE TABLE migration.identity_candidates (
 id uuid PRIMARY KEY DEFAULT gen_random_uuid(),
 project_code varchar(50) NOT NULL,
 legacy_user_id text NOT NULL,
 legacy_email text,
 legacy_phone text,
 legacy_username text,
 legacy_pno text,
 legacy_name text,
 legacy_district_id text,
 legacy_station_id text,
 match_method varchar(50),
 match_confidence varchar(20),
 proposed_global_user_id uuid,
 review_status varchar(20) NOT NULL DEFAULT 'PENDING',
 reviewed_by uuid,
 reviewed_at timestamptz,
 notes text,
 UNIQUE(project_code,legacy_user_id)
);

CREATE TABLE migration.id_map (
 id uuid PRIMARY KEY DEFAULT gen_random_uuid(),
 project_code varchar(50) NOT NULL,
 entity_type varchar(80) NOT NULL,
 legacy_id text NOT NULL,
 new_id uuid NOT NULL,
 created_at timestamptz NOT NULL DEFAULT now(),
 UNIQUE(project_code,entity_type,legacy_id)
);

CREATE TABLE migration.reconciliation (
 id uuid PRIMARY KEY DEFAULT gen_random_uuid(),
 project_code varchar(50) NOT NULL,
 table_name varchar(150) NOT NULL,
 source_count bigint,
 target_count bigint,
 orphan_count bigint,
 status varchar(30),
 checked_at timestamptz NOT NULL DEFAULT now(),
 notes text
);

# 11. Legacy → New Mapping

| Source | Target | Rule |
| --- | --- | --- |
| DDMS User._id | auth.users + ddms.users | Generate UUID; preserve ObjectId as legacy_id. |
| DDMS email/phone/PNO | auth.users | Use trusted uniqueness; never copy password to project profile. |
| DDMS role | auth.user_project_roles | Role is DDMS-specific. |
| DDMS district/station | user_project_tenants + ddms.users | Membership controls access; profile keeps operational location. |
| E-TaDa auth_user_id | auth.users.id | Reuse existing identity where safely mapped. |
| E-TaDa tenant_id | user_project_tenants + etada.users.tenant_id | Keep district/tenant semantics. |
| E-CTC password | removed | Authentication becomes global. |
| E-CTC role | auth.user_project_roles | Project-scoped. |
| E-CTC district/thana/beat | ectc.users + tenant membership | Profile + authorization scope. |
| E-Maalkhana password | removed | Authentication becomes global. |
| E-Maalkhana role | auth.user_project_roles | Project-scoped. |
| E-Maalkhana district/station | emaalkhana.users + tenant membership | Profile + authorization scope. |
| createdBy/approvedBy/assignedBy | global user FK where appropriate | Keep actor identity traceable. |

# 12. User Onboarding Transaction

BEGIN;

-- find/create global identity
-- create project membership
-- create tenant membership
-- create project role
-- create project profile

COMMIT;

For one PostgreSQL database, the common onboarding transaction can be ACID if all writes happen in one transaction. If Auth is later split into another database/service, use an idempotent provisioning API plus an outbox/event or saga pattern.

# 13. Example: Same Person in DDMS + E-CTC

-- one identity
INSERT INTO auth.users(email,phone,status)
VALUES ('person@example.gov.in','9000000000','ACTIVE')
RETURNING id;

-- use returned :user_id
INSERT INTO auth.user_projects(user_id,project_id)
SELECT :user_id,id FROM auth.projects WHERE code='DDMS';

INSERT INTO auth.user_projects(user_id,project_id)
SELECT :user_id,id FROM auth.projects WHERE code='ECTC';

-- assign the appropriate district membership and project roles
-- then create ddms.users / ectc.users profile rows with global_user_id.

# 14. Mandatory Security Tests

-- DDMS-only user
SELECT auth.has_project_access(:user_id,'DDMS'); -- TRUE
SELECT auth.has_project_access(:user_id,'ECTC'); -- FALSE

-- district isolation
SELECT auth.has_tenant_access(:user_id,'DDMS',:D01); -- TRUE
SELECT auth.has_tenant_access(:user_id,'DDMS',:D02); -- FALSE

-- revoke one project only
UPDATE auth.user_projects
SET status='REVOKED',updated_at=now()
WHERE user_id=:user_id
AND project_id=(SELECT id FROM auth.projects WHERE code='DDMS');

-- expected: DDMS FALSE; other active project memberships remain usable.

| Test | Expected |
| --- | --- |
| Global user exists but no E-CTC membership | E-CTC denied |
| DDMS membership + D01 only, request D02 | Denied |
| DDMS role changed | Only DDMS permissions change |
| DDMS membership revoked | E-CTC remains available if E-CTC membership is active |
| Global user suspended | All protected project access denied |
| Frontend sends arbitrary project code | Backend rejects without membership |
| Frontend sends arbitrary district | RLS/backend rejects without tenant membership |

# 15. Project Business Tables — What Changes

| Project | Existing business area | Step 3 change |
| --- | --- | --- |
| DDMS | DutySession, DutyRoster, Event, Alert, LeaveRequest, EventAssignment, DutyRosterAssignment, LiveLocation, GeofenceEvent, EventPersonnel, AlertRead, AuditLog, MetricsSnapshot | Preserve tables/relationships; map user/actor references to global/project identity; preserve district/station scope. |
| E-TaDa | travel_requests, status_history, notifications, file_attachments, sequences, activity_logs, budget | Preserve tenant_id and workflow; add global actor IDs where needed. |
| E-CTC | cases, work_orders, queries, approval_batches, audit_logs | Preserve district/case workflow; replace user actor references. Full unseen columns require authoritative schema. |
| E-Maalkhana | cases, maalkhana, audit_logs, district settings | Preserve evidence/QR lifecycle and district/station scope; replace user actor references. |

DDMS source confirms the business relationships and fields for assignment, duty roster, live location, geofence, event personnel, alert reads and audit. fileciteturn4file6L824-L918

# 16. Database Service Roles

| Runtime role | Allowed |
| --- | --- |
| auth_service | auth.* and approved core reads |
| ddms_service | ddms.* and approved core reads |
| etada_service | etada.* and approved core reads |
| ectc_service | ectc.* and approved core reads |
| emaalkhana_service | emaalkhana.* and approved core reads |
| migration_admin | Temporary migration privileges; disable/rotate after cutover |

Do not give one project service account unrestricted write access to all project schemas.

# 17. Index Pack

CREATE INDEX ix_user_projects_user_status
ON auth.user_projects(user_id,status);

CREATE INDEX ix_user_projects_project_status
ON auth.user_projects(project_id,status);

CREATE INDEX ix_membership_tenant
ON auth.user_project_tenants(tenant_id,status);

CREATE INDEX ix_sessions_user_project
ON auth.sessions(user_id,project_id);

CREATE INDEX ix_sessions_expiry
ON auth.sessions(expires_at);

CREATE INDEX ix_auth_audit_user_time
ON auth.audit_logs(user_id,created_at DESC);

CREATE INDEX ix_auth_audit_project_time
ON auth.audit_logs(project_id,created_at DESC);

CREATE INDEX ix_ddms_users_district_station
ON ddms.users(district_id,station_id);

CREATE INDEX ix_etada_users_tenant
ON etada.users(tenant_id);

CREATE INDEX ix_ectc_users_district_thana
ON ectc.users(district_id,thana_id);

CREATE INDEX ix_emaalkhana_users_district_station
ON emaalkhana.users(district_id,police_station_id);

# 18. Production Migration Sequence

Clone/backup current production databases into staging.

Apply common auth/core/project-profile DDL.

Load and reconcile states, districts, stations, circles and thanas.

Extract all legacy users into migration.identity_candidates.

Match identities using trusted identifiers; manually review ambiguous matches.

Create auth.users and auth.legacy_user_map.

Create project memberships, tenant memberships and roles.

Create project profile rows.

Migrate business data using migration.id_map.

Run row-count, orphan, tenant-scope and audit reconciliation.

Run negative security tests.

Run all four application integration test suites.

Perform controlled production cutover.

Switch login to Global Auth.

Disable old local password login only after verification.

Monitor and keep rollback checkpoint until sign-off.

# 19. Rollback

| Phase | Action |
| --- | --- |
| Before cutover | Restore from tested backup/snapshot. |
| Dual/shadow phase | Stop target writes and route back to old application/auth if approved. |
| After auth cutover | Rollback only through the documented cutover plan; do not manually delete identity data. |
| After business migration | Use validated backup/restore if reconciliation cannot be repaired safely. |

A production migration must not start until backup restore and rollback ownership are tested.

# 20. Scaling to Project #5–#30

INSERT INTO auth.projects(...);

-- define project roles
-- define project permissions
-- create project schema
-- create project profile table with global_user_id
-- create tenant/RLS policies
-- register domain/frontend
-- onboard users through auth.user_projects

No redesign of auth.users is required.

This directly preserves the Step 1 requirement that the platform scale beyond the current four projects while keeping independent frontends/domains. fileciteturn4file9L1129-L1139

# 21. Source Limitations / Must Verify Before Final Migration SQL

The current production DB engine/version for each project must be confirmed.

Current password hash algorithms must be identified before attempting password-hash migration.

The authoritative E-CTC schema/code must be used for the complete table-by-table migration because the supplied extraction is fragmented.

District/station/thana identity reconciliation must use authoritative IDs, not name-only matching.

Final role catalogs must be extracted from the actual applications.

Large-table row counts/query plans must be measured before partitioning or extra indexes.

If Supabase-managed auth remains for E-TaDa, its managed auth schema must not be overwritten.

# 22. Step 3 Definition of Done

One global identity per approved person.

Project access represented explicitly by auth.user_projects.

District/tenant scope represented explicitly.

Project-specific roles and permissions.

No passwords in project user tables.

Project business schemas remain separate.

Backend and database enforce project + tenant isolation.

Legacy identity mapping exists.

Cross-project and cross-district negative tests pass.

Rollback/reconciliation procedure exists.

# 23. Final Architecture

ONE GLOBAL PERSON
                         |
                    auth.users
                         |
       +-----------------+------------------+
       |                 |                  |
    DDMS access       E-TaDa access      E-CTC access
       |                 |                  |
 ddms.users         etada.users        ectc.users
       |                 |                  |
 DDMS tables        E-TaDa tables      E-CTC tables
                         |
                    E-Maalkhana access
                         |
                  emaalkhana.users
                         |
                  Maalkhana tables

NO MEMBERSHIP  = NO PROJECT ACCESS
NO TENANT      = NO DISTRICT DATA
NO PERMISSION  = NO ACTION

The Step 2 principle remains the final rule: Global Identity + Project Membership + Project Role + Tenant Scope, while project business data remains isolated. fileciteturn4file2L316-L334